

**LOCAL PUBLIC AGENCY (LPA) TRAINING MODULE 1**

**PLANNING AND PROGRAMMING LPA PROJECTS**

**4/29/2021**

PLANNING

* Regional Funding Opportunities:
	+ Surface Transportation Block Grant Program (STBG)
	+ State Planning and Research (SPR)
	+ Consolidated Planning Grant (CPG)
	+ Congestion Mitigation and Air Quality (CMAQ)
* ADOT Competitive Funding Opportunities:
	+ Highway Safety Improvement Program (HSIP)
	+ Enhanced Mobility of Seniors and Individuals with Disabilities (5310)
	+ Rural Public Transportation Program (5311)
	+ Capital Funding for Small Urban & Rural Bus Facilities (5337/5339)
	+ Competitive Transit Planning (5305e)
* Funding Local Match Rates:
	+ STBG – 5.7%
	+ SPR – 20%
	+ CPG (PL/5305d/5305e) – 5.7%
	+ CMAQ – 5.7%
	+ 5310 – 10-50%
	+ 5311 – 10-42%
	+ 5337/5339 – 20%
	+ HSIP – 5.7%

PROGRAMMING AND FEDERAL AID FUNDING SOURCES

* The Federal Fiscal Year starts on October 1 and ends on September 30.
* The State Fiscal Year starts on July 1 and ends on June 30.
* Timeline:
	+ July 1 – New program available
	+ July – August project evaluation
	+ September – October / District Workshops – RAAC meetings
	+ December – ADOT, MAG, PAG coordination
	+ February – PPAC and STB adopt the tentative program
	+ March, April and May – Public hearings
	+ June – STB approved final program

COMMUNICATION FROM THE ADOT LOCAL PUBLIC AGENCY SECTION

* ADOT Local Pubic Agency Section receives information from ADOT Subject Matter Experts and Federal Highway Administration.
* This information is then placed into a memo or email and is sent from the ADOT Local Public Agency Liaison and Training Coordinator to our COG and MPO points of contact.
* Our COG and MPO partners are to distribute the communication to the cities/towns/tribes/counties within their jurisdiction for implementation.